## Slide 1: Project Presentation
Team RED

## Slide 2: Index
Progress
Logistics
Design
Details
TODO
Milestone

## Slide 3: Progress
Key-Value parsing
Data Sampling
Partitioning
Networking on localhost
Overall design
Test cases for Function

## Slide 4: Logistics
In Progress
GitHub
main
develop
test-feat
Classes.md

## Slide 5: Progress – Weekly Feedback
Heavy Milestone #3: Milestones should have similar workloads. Milestone should take feedbacks from previous Milestone.
No need to follow Mythical Man Month strictly: Update development cycle by merging programming phase and testing/debuging phase.
Parsing/Sort/Partition/Shuffle, Merge/Sampling is closely related: Well-defined interface needed, extra effort for communication needed.
TDD's idea is "test is some kind of document": Record TDD application for docs with details.
Check pseudocode: Partitioning and Shuffling.
Introducing proper locking mechanism.
Network defect: reconnect between nodes and recovering network.
Tournament tree: initialization, save, data type, metadata.
Network interaction: role of Master, necessity of Worker-Worker.
Flexibly divide components: interaction may contain multiple messages For example, network disconnection can be problem for this.
Testnames: Use Testnames that represent the tested object and normaility well

## Slide 6
Master
Worker2
Worker1
“Work with worker 2”
You will be the head
(higher rank)
“Work with worker 1”
You will be the tail
(lower rank)
WorkerList: {1}, {2}, {3}, {4}…
Do sort through master
(send sample and divide part)
Design

## Slide 7
Master
Worker2
Worker1
WorkerList: {1, 2}, {3}, {4}…
I’ll be tail,
worker1
Sorting is done.
Here is worker1
Worker list: {1,2}
Design

## Slide 8
Master
Worker2
Worker1
Do Internal sorting
Do Internal sorting
Finally,
Sort partitions
Design

## Slide 9
Master
Worker
Worker
Worker
Worker
Worker
Worker
1. Send samples
2. Make partition considering given samples
3. Send partition range to each worker
Design

## Slide 10
Master
Worker
Worker
Worker
Worker
Worker
Worker
4. All workers filters their data with given range
5. Unmatched data is sent to the master
5. Master resend sent data
6. Workers do internal sorting
Design

## Slide 11: Details
2.13.12
1.10.3
Openjdk 1.8.0_422-422
OpenJDK Runtime Environment
(build 1.8.0_422-422-b05)
OpenJDK 64-Bit Server VM
(build 25.42-b05, mixed mode)
1.17
???
1.46.0
3.19.2

## Slide 12: TODO
Master-Worker networking on server(WIP)
Set Logging library(log4j)
Partitioning
Generate raw test cases
Reach milestone
Implement network interface
Pack sampling/shuffling into network class
Implement merging
misc.

## Slide 13: Milestone
Establish connection between master and worker
Design distributed sorting algorithm for this project
Generate sample input data for testing key-value parsing
Complete key-value parsing
Send and receive sample data between master and worker
Implement sampling
Implement partitioning
Implement parsing
Implement shuffling
Implement sorting
Implement merging
Test integrated milestone #3 with sample data to see it works well
Debug errors for sample data
Test distributed sorting program with intensive data
Debug all remaining errors for intensive data